Genba Video to SOP Generator

# 1. Summary

- The system makes a work instruction document (SOP) from a simple smartphone video.

- A senior worker does the job one time. Someone records it. The worker explains while working.

- The system turns the speech into text. A vision model looks at the video images.

- The system makes a Word document: numbered steps, photos from the video, tools needed, and safety points.

- The document is made in Japanese and English.

- A person checks and edits the draft before it is used. The AI writes the draft. A human checks it.

- Why this matters: many factories have no SOPs. Writing one takes hours or days. When senior workers retire, the knowledge is lost.

- Biggest risk: factory noise. Machines are loud. Noise makes speech-to-text fail. This PoC measures the problem and reduces it a little. The full fix comes in the product stage.

# 2. Objectives

- Make a Japanese and English SOP draft from one narrated video.

- Save time. Target: 70% less time than writing the SOP by hand.

- Measure how much noise the system can handle. Show the result as a curve.

- Mark the unclear parts of the text, so the reviewer knows where to check.

- Use only free and open-source tools.

- Deliver a working demo, a test report and clean code.

# 3. Scope

- Input: one phone video, 3 to 10 minutes, 720p or better, one speaker.

- Turn speech into text in Japanese and English, with timestamps.

- Use VAD (voice activity detection). It finds where a person is speaking and removes the rest. This stops the model from inventing text in silent or noisy parts.

- Test noise removal tools. Use them only if they really improve accuracy.

- Mark low-confidence text in the document as 「要確認」 / [verify], with the timestamp.

- Build a noise test set. Mix the clean audio with factory noise at 20 dB, 10 dB and 5 dB.

- Record 2 or more real noisy videos. The college workshop, with lathes and drilling machines, is a good place.

- Find the scene changes and pick a photo for each step.

- Split the work into numbered steps, using the text and the images.

- Take out the list of tools and the safety points.

- Make the Word document on the NIS SOP template, in Japanese and English.

- Build a simple web UI screen: upload the video, wait, download the Word file.

# 4. Out of Scope

These are not part of this project. They are for the product stage later.

- Real client videos and real factory audio.

- Separating two speakers, for example the narrator and another person.

- Removing room echo.

- Training or fine-tuning the speech model.

- Blurring faces automatically.

- Videos with many cameras or many workers.

- An editing screen inside the app. Editing is done in Word.

- Processing many videos at the same time.

- Server setup.

# 5. Execution Phases and Milestones

## Phase 0 — Setup

- Install Python, ffmpeg and faster-whisper.

- Get access to the company Git repository.

- Record the first 2 test videos.

- Done when: one video is turned into text on the local laptop.

## Phase 1 — Speech, noise set and photos

- Set up speech-to-text with VAD, for English and Japanese.

- Record all the test videos. For each one, write the correct text and the correct SOP by hand.

- Build the noise test set (20 dB, 10 dB, 5 dB). Record the noisy videos at the workshop.

- Find the scene changes and pick candidate photos.

- Done when: all videos have text and photos, and the quiet-room accuracy is measured.

## Phase 2 — Steps and Word output

- Use the vision model to understand the images.

- Split the work into numbered steps.

- Take out the tools and the safety points.

- Make the Word file with the photos inside.

- Add the 要確認 marks for unclear text.

- Done when: 3 or more videos produce a complete Word SOP.

## Phase 3 — Japanese output and noise tests

- Add Japanese and English output.

- Run the noise tests. Try noise removal tool with and without it. Keep only what helps.

- Draw the noise curve.

- Measure the edit time.

- Done when: all PoC KPIs are measured.

## Phase 4 — Demo and handover

- Build the upload screen.

- Write the final report and the recording guide.

- Record a demo video. Show a live demo to the manager.

- Done when: the demo is finished and the code is handed over.

# 6. PoC KPIs

| # | What we measure | How we check it | Target |
| --- | --- | --- | --- |
| A1 | Test videos | 5+ English videos by the intern. 3+ Japanese videos from NIS staff. Each one needs a correct text and a correct SOP, written by hand. | All ready before testing starts |
| A2 | Speech accuracy, quiet room | Compare the machine text with the correct text. | English 12% or less. Japanese 15% or less. |
| A3 | Steps found | Count how many steps from the correct SOP appear in the draft. | 80% or more |
| A4 | Step order | Check that the steps are in the right order. | 90% or more |
| A5 | Tools and safety | Count how many tools and safety points from the video appear in the document. | 70% or more |
| A6 | Photo choice | Tester checks if each photo matches its step. Every step needs at least one photo. | 80% or more |
| A7 | Edit time | Time for the user to fix the draft until it is ready to use. Compare with writing from zero. | 30 minutes or less, and 70% time saved |
| A8 | Japanese quality | Tester rates the translated text from 1 to 5. | 4.0 or more |
| A9 | Word format | Automatic check: steps, photos, tools, safety and title block are all there and correct. | 100% pass |
| A10 | Speed | Time to process a 10-minute video. | 30 min or less on Colab. 60 min or less on the laptop. |
| A11 | No crashes | Run all the videos, including a vertical video and the noisy ones. | 80% finish without an error |
| A12 | Live demo | Process a new video in front of the manager and open the Word file. | Pass |
| A13 | Noise curve | Measure the accuracy at quiet, 20 dB, 10 dB and 5 dB. Also test the real noisy videos. Show the result with and without each noise tool. | Curve is made. The usable noise limit is stated with data. |
| A14 | Invented text | Count the places where the machine wrote text but nobody was speaking. | 2% or less |
| A15 | Are the marks useful | Count the real mistakes that fall inside a 要確認 mark. | 70% or more |

# 7. Productization KPIs

These are for the product stage, after the PoC is approved.

| # | What we measure | Target |
| --- | --- | --- |
| S1 | Japanese speech in a real factory | 10% or less. Measured with the official microphone kit and the recording rules. Not with a phone's built-in microphone. See the note below. |
| S2 | Step quality on real videos | Steps found 90% or more. Order correct 95% or more. On 20+ real client videos. |
| S3 | Edit time | 15 minutes or less per SOP. |
| S4 | Speed | Processing takes 1.5 times the video length or less. 10+ videos per day. |
| S5 | Privacy | Automatic face blur, 95% of faces found. Option to blur name tags. |
| S6 | Client format | Match the client's own SOP layout. |
| S7 | Install | Runs on the client's own server, with no internet. |
| S8 | Licenses | All parts allowed for commercial sale. |
| S9 | Manuals | Recording guide in Japanese. User guide and admin guide in Japanese and English. |
| S10 | Invented text on real audio | 0.5% or less. Checking every marked part is a required step before publishing. |

# 8. Resource and Hardware Requirements

## 8.1 Laptop

- Windows 10 or 11, 64-bit.

- Intel Core i5 (8th generation) , or better.

- 16 GB RAM. This is a must.

- 512 GB SSD, with 120 GB free.

## 8.2 What runs on the laptop (CPU only)

- Speech to text.

- VAD and noise removal.

- Finding scene changes and cutting out the photos.

- Making the Word file.

- All of this works on CPU. No GPU is needed for these jobs.

## 8.3 Google Colab (free tier)

- Use it for the vision model that looks at the images. This job is too slow on CPU.

# 9. Software Stack and Licenses

Everything below is open source and free to use. There is nothing to buy.

| Tool | What it does | License |
| --- | --- | --- |
| Python 3.11 or later | Programming language | free |
| faster-whisper | Turns speech into text | MIT — free |
| Silero VAD | Finds where a person is speaking. Comes with faster-whisper. | MIT — free |
| DeepFilterNet | Removes background noise. We test it, and use it only if it helps. | MIT / Apache-2.0 — free |
| noisereduce | Simple noise removal. | MIT — free |
| ffmpeg | Reads the video. Takes out the audio and the frames. | LGPL / GPL. See the note below. |
| OpenCV | Works with the video frames | Apache-2.0 — free |
| PySceneDetect | Finds the scene changes | BSD-3 — free |
| Qwen2.5-VL-7B (4-bit) | Looks at the images and describes them | Apache-2.0 — free |
| Qwen2.5-7B-Instruct | Writes the steps and the Japanese translation | Apache-2.0 — free |
| Ollama | Runs the language model | MIT — free |
| python-docx | Makes the Word file | MIT — free |
| Streamlit | Upload screen for the demo | Apache-2.0 — free |
| pytest | Runs the automatic tests | MIT — free |

Note on ffmpeg: always run ffmpeg as a separate program from the command line. Never link it inside our Python code. If we link it, the license becomes a problem when we sell the product. Calling it as a separate program is safe and is the normal way to use it.